Eivanta

Improvements, Enhancements & What to Build Next

A consolidated, de-duplicated backlog pulled from all prior session notes

This is a working backlog, not a status report — every item below is something that still needs to be built, wired up, hardened, or decided on. Items are grouped by priority track so you can pick a lane and start.

# Audit Update — 25 August 2026

This backlog sat untouched for a while. Before building anything new, every item below was checked against the real, current codebase (not assumed) and tagged [DONE], [PARTIAL], or [NOT STARTED] in place. Summary: 11 of 38 items are fully done, 7 are partially done, and 20 haven't been started.

Most urgent finding, not on this list: 154 files are currently modified in the working tree and have never been committed to git. This includes essentially all of the RBAC-01 authentication work, the Eivanta rebrand, and the Phase 6 DevOps scaffolding from recent sessions -- none of it is in version control yet. This should be committed (and reviewed before pushing) before any further build work compounds on top of it.

Track 1 (finish the current build) and most of Track 2 (security/auth) are in much better shape than this document assumed -- real authentication, real per-agent OpenAI logic, a real SQL whitelist, and persistent on-disk storage are all in place. Tracks 3 and 4 (multi-format ingestion, vector RAG, MCP tooling, agent memory) are essentially untouched. Track 5 has several components that were built but never wired into the app -- ExportActionBar.tsx, InteractiveAuditModal.tsx, and TimeRangeSelector.tsx all exist with real UI and zero importers anywhere in the live tree.

# Track 1 — Immediate: Finish the Current Build

These close gaps in what's already scaffolded, and unblock everything else.

- [DONE] Wire the File Dropzone end-to-end: connect FileDropzone.tsx to the real backend ingestion endpoint so uploaded CSVs actually land in the isolated DuckDB store, instead of using mock/placeholder data.

- [DONE] Implement the individual agent scripts: several of the 13 registered agents (Ingestion Engine, Data Engineer, Schema Mapper, Predictive Forecaster, Virtual CFO, etc.) still return simulated placeholder responses — replace these with real OpenAI function-calling logic and live analytics execution.

- [DONE] Connect remaining mock charts: finish wiring AdvancedAnalyticsDashboard.tsx and any other placeholder chart components to live backend analytical endpoints.

- [NOT STARTED] Run full end-to-end live testing: start backend (uvicorn) and frontend (npm run dev) together and validate live file ingestion, database query isolation, and the full agent request/response loop under real conditions.

- [DONE] Persistent database storage: connect db_manager.py to a persistent on-disk DuckDB/SQLite file — uploaded ledgers currently do not survive a server restart.

# Track 2 — Security, Auth & Governance Hardening

- [DONE] Full-stack authentication & RBAC: enforce JWT/session verification across every FastAPI endpoint and the Next.js UI (not just the WebSocket), so tenant boundaries can't be bypassed anywhere in the app.

- [DONE] SQL injection whitelist enforcement: finish and harden build_safe_query so every analytics query is cross-checked against strict ALLOWED_COLUMNS / ALLOWED_FUNCTIONS sets.

- [NOT STARTED] Bring Your Own Key (BYOK) routing: build the credential-routing layer so enterprise clients can supply their own API keys instead of sharing the platform's key.

- [PARTIAL] Explainable-AI audit/lineage logging: implement the immutable data-lineage log that records every query path, for enterprise-tier trust and transparency requirements.

- [PARTIAL] FinOps token budget gates: add real billing-overrun protection so token/API usage per tenant is capped and monitored.

# Track 3 — Data Ingestion & Knowledge Base

- [NOT STARTED] Multi-format ingestion: extend the ingestion engine beyond CSV to reliably handle .xlsx, .xls (multi-sheet), PDF, TXT, and JSON sources.

- [NOT STARTED] Persistent vector storage: move Qdrant from in-memory mode to a persistent volume or Qdrant Cloud cluster so the RAG knowledge base survives restarts.

- [NOT STARTED] Custom vector RAG knowledge base: let sub-agents query unstructured PDF policy/SOP documents alongside the structured DuckDB ledger data.

- [NOT STARTED] Document parsing in the upload UI: add full PDF/TXT parsing inside the file-upload component so knowledge-base ingestion isn't limited to structured tables.

# Track 4 — Agent & AI Capability Enhancements

- [NOT STARTED] Multi-turn conversational memory: let sub-agents retain context across a sequence of related user queries, not just a single request/response.

- [NOT STARTED] Growth & Retention Optimization skill: add a proactive revenue-opportunity function to the BI/Virtual CFO agent — e.g., flagging accounts nearing usage limits as upgrade candidates, not just churn risks.

- [NOT STARTED] Multi-tenant onboarding validation: add a strict first-upload validation pass in the Data Engineer agent to lock down a brand-new client's isolation boundaries before any data is written.

- [NOT STARTED] Model Context Protocol (MCP) tool server: finish building the MCP tool registry so external workflow clients can call read-only analytics functions without custom connector code.

# Track 5 — Reporting & UX Enhancements

## Executive Reporting

- [NOT STARTED] Automated PDF report generation: build an export pipeline that turns multi-agent insights and charts into a downloadable executive PDF packet.

- [NOT STARTED] Export & share action bar: add buttons for Download Executive PDF, Export CSV Ledger, and Generate Secure Share Link above the Virtual CFO briefing.

## Navigation & Control

- [PARTIAL] Collapsible left sidebar: persistent navigation for Dashboard, Live Swarm Telemetry, SQL Lab / Query Editor, Agent Fleet Manager, and Global Settings.

- [DONE] Global command palette (Cmd/Ctrl+K): spotlight-style modal to search metrics, run prompts, switch tenants, or toggle agents without the mouse.

- [NOT STARTED] Global time-range selector: a single dropdown (Last 30 Days, Q3 2026, YTD, Custom) that updates all charts and briefings at once.

- [DONE] Chart view toggles: quick-switch tabs on chart widgets — Line, Bar Comparison, Cumulative Area, Raw Data Table.

## Administration

- [NOT STARTED] Interactive audit trigger: turn the Comptroller Ledger Audit card into a side-drawer/modal showing live, step-by-step anomaly-scrubbing results.

- [PARTIAL] Agent fine-tuning modal: clickable inspector panel per agent showing token usage, with controls to adjust temperature or toggle the agent on/off.

- [NOT STARTED] API & webhook management hub: a settings view for managing API keys, viewing rate limits, and configuring CSV ingestion webhooks.

# Track 6 — Deployment & Infrastructure

## Phase 1: Containerization

- [DONE] Docker: write Dockerfiles for both the FastAPI backend and the Next.js frontend.

- [DONE] docker-compose: orchestrate backend, frontend, and the Qdrant vector database as isolated containers in one compose file.

## Phase 2: Cloud Deployment

- [NOT STARTED] Frontend: deploy the Next.js app to Vercel (or equivalent).

- [NOT STARTED] Backend: deploy FastAPI to a cloud container host (Render, Railway, or AWS ECS).

- [PARTIAL] Environment wiring: point frontend environment variables securely at the production backend URL.

## Phase 3: CI/CD Automation

- [PARTIAL] GitHub Actions pipeline: automate linting, type-checking, and the test suite on every pull request and push to main.

- [PARTIAL] Remote git sync: keep the production repository (LGuiton/nexusflow-portal) as the single source of truth with regular pushes.

# Track 7 — Live Dashboard QA Findings (from screenshot review)

Bugs and polish gaps identified from reviewing the actual running dashboard, not just the code plan. These are concrete, observed issues rather than anticipated ones.

- [DONE] [High] Raw backend error rendered in the UI: the Live Swarm Telemetry panel is currently showing "Backend rejected connection. Make sure Uvicorn is running on port 8000" directly to the user. Catch this failure and show a friendly reconnecting state instead — a raw dev-mode error undercuts the SECURE_ONLINE / ISOLATED trust indicators shown right above it.

- [NOT STARTED] [Medium] No guided empty state on the Virtual CFO Briefing: Gross Margin, Monthly Burn, and Cash Runway all render as a bare "--" with no explanation before data exists. Replace with a message like "Upload a CSV ledger to generate your first briefing" plus a CTA pointing at the dropzone.

- [NOT STARTED] [Medium] Strategic Advisory empty state is a dead end: "No strategic insights generated for this period" gives the user no next action. Pair it with the same upload CTA or explain what triggers insight generation.

- [NOT STARTED] [Low] Static search placeholder: the Universal Cognitive Search bar shows one fixed example query. Rotate 2–3 examples so first-time users get a better sense of what natural-language queries the search supports.

# Suggested Starting Order

If you want a single sequence to work through rather than picking by track:

- Finish Track 1 (wire the remaining mocked pieces) — this is what's blocking a true end-to-end demo.

- Fix the Track 7 High-severity item (raw backend error in the UI) immediately — it's a small fix that's actively undermining the trust signals already on screen.

- Layer in Track 2 security items, especially full-stack auth/RBAC, before any real client data touches the system.

- Move to Track 6, Phase 1–2 (Docker + cloud deploy) once the app is feature-complete locally, so you're testing in a production-like environment.

- Pull from Track 3–5 (data, agent capability, UX) based on what your first pilot customers actually ask for — these are high-value but not blocking.

- Clear the remaining Track 7 Medium/Low items during your next UX polish pass.